AL LAITH PROJECTS SERVICES LLC

SITE SERVICES DEPARTMENT

Document Centralization & Digital Transformation Master Plan

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Phase 1: Folder Organization

Phase 2: 12-Engine Web Application

Yard & Store | Hire Desk

Prepared by: Calo

Date: 12 March 2026

Version: 3.0

Status: DRAFT

# Section 1: Executive Summary

Al Laith Projects Services LLC (Site Services Department) manages a complex, multi-asset rental operation spanning equipment hire, site services, maintenance, and compliance. Currently, core operations rely on Google Sheets (Season Stock, with ~800 lines of Apps Script), manual document creation, and fragmented folder structures across Google Drive.

This Master Plan outlines a two-phase transformation:

Phase 1 (Immediate): Reorganize Google Drive into a 20-folder structure with standardized naming conventions. This non-destructive step consolidates scattered documents, establishes naming discipline, and creates a foundation for Phase 2 without disrupting current workflows.

Phase 2 (3–6 months post-Phase 1): Build a modular web application comprising 12 independent "engines," each self-sustaining and communicating via a shared database. This architecture enables rapid feature delivery, team autonomy, and high availability. No single engine's failure cascades to others. Phase 2 preserves Google Drive as the permanent archive and maintains bidirectional sync with the legacy Sheet, enabling a graceful, confidence-building transition.

Core Principle: Non-Destructive Engine Isolation. Each engine operates independently, reads/writes to shared database tables, and never directly calls another engine's code. This design maximizes team velocity and minimizes risk.

# Section 2: Architecture DOs and DON'Ts

This is the MOST IMPORTANT section. The following rules govern engine design and integration. Adherence ensures isolation, reliability, and maintainability.

## DOs (Best Practices) — Build this way

| # | Rule | Rationale |
| --- | --- | --- |
| 1 | DO build one engine at a time — complete, test, deploy, then start next engine. Cycle: make → implement → use → add. | Prevents monolithic bloat and ensures each engine is stable before the next begins. |
| 2 | DO make every engine self-sustaining — each engine has its own routes, UI, database tables, and can run independently. | Isolation ensures one engine's failure does not cascade to others. |
| 3 | DO use a shared data layer (database) as the ONLY communication channel between engines — engines read shared records, never call each other's code. | Explicit data coupling is safer and more observable than code coupling. |
| 4 | DO implement "input-based integration" — when Engine A needs to affect Engine B, Engine A writes a record to the shared database, Engine B reads it on its own schedule. Example: Quote Engine saves finalized quote data → Fleet Dashboard reads it and updates status. | Decouples timing; engines don't need to be online simultaneously. |
| 5 | DO save quote drafts as persistent until explicitly deleted — drafts live in the database and are only removed by user action, never automatically. | Prevents accidental data loss; team members can resume work. |
| 6 | DO require explicit "FINALISE" action before a quote triggers any downstream effects (Fleet Dashboard updates, invoice generation, etc.) | Clear user intent; no ambiguity about when data flows downstream. |
| 7 | DO store all generated PDFs in Google Drive folder structure with auto-filing (correct folder by type + year) with manual override option. | Maintains Drive as permanent archive; users can still override if needed. |
| 8 | DO maintain bidirectional sync with the original Google Sheet (Season Stock) — admin toggle between: Web App Source of Truth (default), Sheet Source of Truth, or Dual-Write. Include "Import from Sheet" button for onboarding. | Smooth transition; legacy users can continue using Sheet without retraining. |
| 9 | DO support the existing AppSheet QC app — QC PDF logs saved to Drive under Yard & Store → QC Logs, displayed as summary panels with PDF links on Fleet Dashboard SERVICE dates. | Preserves existing QC workflow; no disruption. |
| 10 | DO implement role-based access control — Admin, Manager, SS Yard Supervisor, Operator roles with per-engine permissions. | Protects sensitive operations; controls who can do what. |
| 11 | DO provide centralized Admin Settings page PLUS per-engine settings panels. | Flexibility for both global and engine-specific configuration. |
| 12 | DO create Gmail drafts for all outgoing emails (via user's own OAuth-authenticated Gmail) — editable in-app, double-confirmation before sending, copy-paste option for fully manual sending. | Full user control; no accidental sends, audit trail in Gmail. |
| 13 | DO keep all quote revision history — latest version is active file, previous revisions archived in subfolder. Full audit trail. | Clients may reference old revision numbers; traceability is critical. |
| 14 | DO implement full offline + sync capability (PWA) — read/write offline, automatic sync when reconnected. | Team can work in field without connectivity; no data loss. |
| 15 | DO auto-fill MSRA documents from job records (site, dates, personnel, location) with all fields remaining editable. | Speeds up compliance documentation without losing flexibility. |
| 16 | DO build a Home Dashboard as default landing page showing KPIs across all engines with clickable links, plus a closeable left-hand navigation menu. | Single entry point; users see system health at a glance. |
| 17 | DO support manual entry for non-fleet items (e.g. buggies maintained by Powered Access) in the Quote Engine. | Handles edge cases without special-casing engine logic. |
| 18 | DO block concurrent quoting of the same plant number — if a plant is already QUOTE (magenta) for overlapping dates, hard-block the second user. | Prevents conflicting bookings; single source of truth for plant availability. |
| 19 | DO require manual maintenance period input (start/end dates) from the team after QC inspection — no auto-assumed durations. | Maintenance times are never automatic; human judgment required. |
| 20 | DO auto-notify the SS Yard Supervisor role on Return Note completion for QC assignment (configurable by admin). | Keeps QC workflow moving without manual reminder. |
| 21 | DO make notification channels admin-configurable: default in-app only, with options for email, WhatsApp, push notifications. Admin can set strict defaults or let users choose. | Future-proof; notification delivery method is not hardcoded. |
| 22 | DO implement the Presentation Engine as a template-based system — user selects a Google Slides template, web app creates a copy of master template, fills in images (cropped to template placeholder sizes like 640x640) and text (matching template fonts/sizes) for each quoted item. Users can choose pre-defined or manual descriptions. If more products than slides, duplicate specific template pages. | Reuses proven design; users control content. |
| 23 | DO auto-file all documents with naming convention: [Type] - [Description] - [Ref] - [YYYY-MM-DD].[ext] | Consistent naming; Drive search and retrieval is predictable. |

## DON'Ts (Anti-Patterns) — Avoid this way

| # | Rule | Why It Matters |
| --- | --- | --- |
| 1 | DON'T build the whole app in one go — building everything at once creates a monolith where bugs cascade across features. | Monolithic builds are harder to debug, test, and deploy safely. |
| 2 | DON'T connect engine logic together — no engine should import, call, or depend on another engine's functions, classes, or modules. | Code coupling hides dependencies and makes refactoring dangerous. |
| 3 | DON'T let one engine's failure crash another — if the Quote Engine has a bug, the Fleet Dashboard, Maintenance, and all other engines must continue working without interruption. | High availability; system degradation is better than system failure. |
| 4 | DON'T use event buses, shared state managers, or message queues between engines during v1 — these create hidden coupling. Use simple database reads instead. | Event systems are powerful but introduce invisible dependencies; start simple. |
| 5 | DON'T auto-update Fleet Dashboard from draft quotes — only FINALISED quotes write booking data. Drafts show QUOTE status but don't trigger downstream processes. | Prevents data corruption from incomplete user work. |
| 6 | DON'T auto-send emails — always create drafts first. Never bypass user review. Even with "Send Now" option, require double confirmation. | One accidental send can harm client relationships irreparably. |
| 7 | DON'T auto-set maintenance durations — no default timers. Always require manual input from the team after physical QC inspection. | Each asset's maintenance window is unique; defaults create billing disputes. |
| 8 | DON'T overwrite previous quote revisions — archive them. Clients may reference old revision numbers. | Clients have email chains referencing specific versions; deletion breaks client communication. |
| 9 | DON'T phase out Google Drive — Drive remains the permanent file storage layer. The web app reads from and writes to Drive. | Drive is the long-term archive; web app is operational frontend. |
| 10 | DON'T disable the original Season Stock Google Sheet during transition — it must remain functional with bidirectional sync until all team members are fully onboarded to the web app. | Prevents forced adoption; team confidence grows with parallel operation. |
| 11 | DON'T hardcode notification channels, QC assignment targets, or sync modes — make everything admin-configurable. | Business processes evolve; hardcoding requires code changes. |
| 12 | DON'T build engines in parallel — strictly sequential: complete Engine N before starting Engine N+1. | Parallel builds create false dependencies on incomplete engines. |
| 13 | DON'T store sensitive data (bank details, IBAN, etc.) in the web app database — pull from secure config/env variables only when generating documents. | Reduces PII exposure surface; keeps sensitive data out of backups and logs. |
| 14 | DON'T create new Google Slides from scratch in the Presentation Engine — always copy the master template and fill in placeholders. | Template consistency; design choices are made once, applied everywhere. |

# Section 3: Current State Analysis

## Drive Structure

Site Services operates from 01. AL-S&R: Site Services folder containing 12+ subfolders organized ad-hoc by document type and project. Files are scattered across multiple locations with inconsistent naming.

## Core Spreadsheets

Season Stock (Google Sheet): ~800 lines of Apps Script managing calendar control, batch processing, conflict detection, and live STOCK STATUS + ERP LIST tabs. No formal database; single point of failure.

Water Delivery V2: Standalone supplier and delivery tracking.

FlexiLoo Details: Equipment inventory and specifications.

Site Services Maintenance 2026: Checklist tracking.

## Document Formats

Quotation: RP-xxxx (custom template)

Tax Invoice: ALPS/SSRPINV (custom template)

Delivery Note: ALPS/SSDO (custom template)

Return Note: ALPS/SSRO (custom template)

MSRA: .docx templates (Risk Assessment & Method Statements)

## Existing Automation

Apps Script calendar control, batch processing, conflict detection, and AppSheet QC bridge (PDF logs saved to Drive, displayed on mobile).

# Section 4: Stakeholder Map

Team composition and responsibilities across Phase 1 and Phase 2:

| Person | Phase 1 Role | Phase 2 Role |
| --- | --- | --- |
| Calo | Project Lead, Folder Architecture Design, Migration Coordination | Technical Lead, Engine Development, Deployment |
| Ruby | Data Migration, Compliance Verification | Manager Portal, Approval Workflows |
| Chantell | File Organization, Naming Convention Audit | Fleet Dashboard Operations, Training |
| Yamili | Google Sheets Audit, Apps Script Documentation | Quote Engine Operations, Customer Interface |
| Lumina | Backup and Archive Management | Maintenance & QC Integration, AppSheet Bridge |
| New Person (TBD) | Support, Secondary Migration | Workshop Stock, Water Delivery Engine Operations |
| Janu | Field Testing, Data Validation | Operator Portal, Mobile Testing, MSRA Operations |

# Section 5: Phase 1 — Folder Organization

## 5.1 Proposed 20-Folder Structure

Replace ad-hoc structure with standardized 20-folder layout. Each folder has a clear purpose, enabling predictable file retrieval and admin configuration of sync targets.

| New Folder # | Name | Contents / Purpose |
| --- | --- | --- |
| 01 | QUOTES | Quote PDFs (RP-xxxx), organized by year and customer |
| 02 | DELIVERY NOTES | Delivery Note PDFs (ALPS/SSDO), organized by year |
| 03 | PURCHASE ORDERS | PO / Invoice PDFs, organized by year |
| 04 | INVOICES | Tax Invoices (ALPS/SSRPINV), organized by year |
| 05 | RETURN NOTES | Return Note PDFs (ALPS/SSRO), organized by year |
| 06 | QC LOGS | AppSheet QC inspection PDFs, organized by date |
| 07 | COMPLIANCE | MSRA templates, H&S documentation, audit records |
| 08 | MAINTENANCE | Maintenance checklists, service records, asset histories |
| 09 | WATER DELIVERY | Water delivery contracts, supplier records, job logs |
| 10 | PRESENTATIONS | Google Slides presentations generated from quotes |
| 11 | CATALOGS | Product PDFs, equipment manuals, catalog imports |
| 12 | ASSETS | Equipment master list, photos, technical specs |
| 13 | TEAM | Team contact info, role definitions, training materials |
| 14 | CUSTOMERS | Customer contact details, contracts, billing history |
| 15 | PROJECTS | Site-specific project folders, job references, scope documents |
| 16 | ARCHIVE | Old projects, superseded quotes, historical records (locked) |
| 17 | TEMPLATES | Master templates: Quote, Invoice, MSRA, Google Slides, Presentations |
| 18 | WEB APP CONFIG | Database exports, backup schedules, API logs, admin settings |
| 19 | DRAFTS | Draft documents, work-in-progress, unsent emails |
| 20 | UNSORTED TEMP | Temporary holding; reviewed and moved weekly |

## 5.2 Naming Convention

All documents follow: [Type] - [Description] - [Ref/Job No] - [YYYY-MM-DD].[ext]

Examples:

Quote - ABC Construction - RP-12345 - 2026-03-12.pdf

Invoice - ABC Construction - ALPS/SSRPINV-001 - 2026-03-12.pdf

Return Note - BigSite Job 42 - ALPS/SSRO-089 - 2026-03-10.pdf

## 5.3 Action Plan (15 Days)

1. Create new 20-folder structure under Site Services root (Day 1)

2. Copy documents from old structure to new folders (Days 2–3)

3. Rename all files to convention [Type] - [Description] - [Ref] - [YYYY-MM-DD] (Days 4–6)

4. Verify no data loss; spot-check customer folders (Days 7–8)

5. Update Google Sheets import URLs to point to new folder paths (Day 9)

6. Lock old folders as 'ARCHIVE'; set to view-only permissions (Day 10)

7. Team training: new folder structure, naming convention (Days 11–12)

8. Go-live: all new documents filed in new structure (Day 13)

9. Monitor for a week; address any retrieval issues (Days 14–15)

10. Document lessons learned; update handbook (Day 15)

# Section 6: Phase 2 — Web Application

## 6.1 Architecture Overview

Non-destructive engine isolation: 12 independent engines. Each engine has its own routes, UI, database tables, and runs independently. Engines communicate only via a shared database (Assets, Jobs, Contacts, Users, Documents tables).

Build order: Sequential. Complete Engine N, test, deploy, add to production, then start Engine N+1. No parallel development; prevents hidden dependencies.

Example: Quote Engine writes finalized quote data to a shared 'quotes' table. Fleet Dashboard reads from that table on its own schedule and updates availability status. Quote Engine never calls Fleet Dashboard code; Fleet Dashboard never imports Quote Engine logic.

## 6.2 Platform Features

Home Dashboard: Default landing page. Shows KPIs (quote count, fleet utilization, maintenance due, etc.) from all engines. Clickable links to drill into each engine. Closeable left-hand navigation menu.

Role-Based Access Control: Admin, Manager, SS Yard Supervisor, Operator. Per-engine permissions. Example: Operator cannot access Admin Settings; Manager can approve quotes but not create quotes.

Admin Settings: Centralized page + per-engine panels. Sync mode toggle (Web App, Sheet, or Dual-Write). Notification configuration (in-app, email, WhatsApp, push). QC assignment targets. Document template selection.

Offline + Sync: Full PWA (Progressive Web App) support. Users can read and write offline; automatic sync when reconnected. Service Workers cache assets; IndexedDB stores local state.

Google Drive Integration: Auto-filing with manual override. All generated PDFs auto-filed to correct folder by type + year. Admin can toggle sync mode and enable/disable bidirectional sync with Season Stock Sheet.

Email: Gmail OAuth per user (user's own email account). All outgoing emails created as drafts in Gmail. Editable in-app. Double-confirmation before sending. Copy-paste option for fully manual sending.

Signatures: Upload once per user profile (via file input). Auto-applied to all generated documents (quotes, invoices, delivery notes, return notes).

## 6.3 Sync Architecture

Three modes of operation with admin toggle:

| Mode | Behavior | Use Case |
| --- | --- | --- |
| Web App Source | Database is master, changes pushed to Sheet | Normal operation after onboarding |
| Sheet Source | Sheet is master, web app reads via API | During transition, legacy users continue with Sheet |
| Dual-Write | Both write, conflict resolution active | Parallel operation period, controlled sunset of Sheet |

Admin also has "Import from Sheet" button for onboarding: reads latest data from Season Stock Sheet, merges into web app database, initializes sync state.

## 6.4 Engine Build Order & Specifications

### Engine 1: Fleet Dashboard

Purpose: Exact replication of SS 2026-2027 STOCK STATUS + ERP LIST with all Apps Script functionality.

Key Features:

• Color-coded Gantt calendar (AVAILABLE, HIRE, RETURN, MAINTENANCE, SERVICE, QC)

• Conflict detection (overlapping bookings, maintenance windows)

• Batch processing (multi-select, bulk status updates)

• Daily refresh from shared database

• QC log panel on SERVICE dates (links to AppSheet QC PDFs from Drive)

Data Reads: assets, jobs, maintenance_log, qc_logs tables.

Data Writes: fleet_status (AVAILABLE, QUOTE, HIRE, RETURN, MAINTENANCE, SERVICE, QC).

Reference Document: Season Stock Sheet STOCK STATUS tab.

### Engine 2: Quote Engine

Purpose: Generate quotes matching RP-xxxx format.

Key Features:

• Auto-reference numbering (RP-YYMMDD-001, etc.)

• Customer/event details form (name, site, dates, contact)

• Equipment table with auto-calculation (unit cost × days + daily discount)

• Additional requirements text area

• T&Cs (pre-loaded from template)

• User signature (auto-applied from profile)

• Draft persistence until explicitly deleted

• FINALISE button: triggers Fleet Dashboard update, locks draft

• Revision history: latest version is active; previous versions archived in subfolder

• Hard-block: if plant is already QUOTE (magenta) for overlapping dates, prevent second user from quoting same plant

• PDF auto-filed to 01-QUOTES folder

Data Reads: assets, customers, quote_drafts tables.

Data Writes: quotes, quote_revisions tables.

Reference Document: RP-xxxx template.

### Engine 3: Purchase Order / Invoice

Purpose: Generate PO/Invoice matching ALPS/SSRPINV format.

Key Features:

• Line items with hire periods

• VAT calculation (auto-computed)

• Bank details pulled from secure config/env variables (never stored in web app DB)

• Company stamp (logo, address, ABN)

• Signatures (auto-applied)

• Editable before PDF generation

Data Reads: quotes, customers, assets tables.

Data Writes: invoices table.

Reference Document: ALPS/SSRPINV template.

### Engine 4: Delivery Note

Purpose: Generate Delivery Notes matching ALPS/SSDO format.

Key Features:

• Auto-DN number

• Customer/site from job record

• Plant numbers from Fleet booking

• Signature capture (site supervisor sign-off)

• PDF auto-filed to 05-DELIVERY NOTES

Data Reads: jobs, fleet_status, assets tables.

Data Writes: delivery_notes table.

Reference Document: ALPS/SSDO template.

### Engine 5: Return Note

Purpose: Generate Return Notes matching ALPS/SSRO format.

Key Features:

• Pre-filled from Delivery Note (copy DN fields)

• Signature capture

• On completion: auto-notify SS Yard Supervisor role for QC assignment (admin-configurable)

• Updates Fleet status to RETURN → QC

• PDF auto-filed to 06-RETURN NOTES

Data Reads: delivery_notes, jobs, assets tables.

Data Writes: return_notes, fleet_status tables.

Reference Document: ALPS/SSRO template.

### Engine 6: Maintenance

Purpose: 15-category checklists matching Site Services Maintenance 2026.

Key Features:

• Boolean tracking (checkbox per item)

• Manual input for maintenance period start/end dates (never auto-assumed)

• QC log integration (display QC PDFs from AppSheet)

• Writes maintenance_status to shared data for Fleet sync

Data Reads: assets, qc_logs tables.

Data Writes: maintenance_log, maintenance_status tables.

Reference Document: Site Services Maintenance 2026 Sheet.

### Engine 7: Water Delivery

Purpose: Supplier lookup, master entry, job dashboard.

Key Features:

• Supplier master list (name, contact, rates)

• Quick-entry form for field workers (mobile-friendly)

• Job dashboard with delivery status

Data Reads: suppliers, water_jobs tables.

Data Writes: water_deliveries, suppliers tables.

Reference Document: Water Delivery V2 Sheet.

### Engine 8: Workshop Stock

Purpose: Dynamic Excel format importing, stock levels, check-in/out.

Key Features:

• Import stock data from Excel/CSV

• Check-in/out forms

• Reorder alerts (configurable threshold)

• Real-time stock level dashboard

Data Reads: workshop_stock table.

Data Writes: workshop_stock, stock_log tables.

Reference Document: Workshop Stock Excel import format.

### Engine 9: MSRA (Risk Assessment & Method Statements)

Purpose: Template library for Health & Safety compliance.

Key Features:

• Template selection dropdown (pre-built MSRA templates)

• Auto-fill from job record (site, dates, personnel, location) — all fields remain editable

• Auto-sign (user signature from profile)

• Draft email to H&S team (Gmail draft, editable, double-confirm send)

• PDF auto-filed to 07-COMPLIANCE

Data Reads: jobs, users, assets tables.

Data Writes: msra_documents table.

Reference Document: MSRA .docx templates.

### Engine 10: Catalog

Purpose: Manual PDF upload and management.

Key Features:

• Upload PDFs (product datasheets, manuals)

• Organize by category (equipment type, supplier)

• Auto-attach to first outgoing quote email

Data Reads: catalogs table.

Data Writes: catalogs table.

Reference Document: Product PDF files in 11-CATALOGS folder.

### Engine 11: Presentation

Purpose: Template-based Google Slides generation.

Key Features:

• User selects a Google Slides template from dropdown

• Web app creates a copy of master template

• Fills in item images (cropped to template placeholder sizes like 640x640) and text (matching template fonts/sizes)

• Users choose pre-defined descriptions or enter manual text

• If more products than slides, web app duplicates specific template pages

• Slides auto-filed to 10-PRESENTATIONS folder

Data Reads: quotes, assets tables.

Data Writes: presentations table.

Reference Document: Google Slides master templates.

### Engine 12: Process

Purpose: Workflow status tracker and notification system.

Key Features:

• Process 1: Quote → Approval → Dispatch (quote FINALISED → return signed → ready to ship)

• Process 2: Confirmation (site confirms equipment arrival, signed off)

• Process 3: PO to Return (invoice → delivery → return → QC)

• Reads status from shared data tables (quotes, invoices, deliveries, returns)

• Sends notifications (in-app, email, WhatsApp — admin-configurable)

• NEVER directly calls other engine code; always reads shared database state

Data Reads: quotes, invoices, delivery_notes, return_notes, maintenance_log tables.

Data Writes: process_status, notifications tables.

Reference Document: Process flow diagrams.

## 6.5 Technology Stack

| Category | Technology |
| --- | --- |
| Frontend | React + TypeScript + Tailwind CSS |
| Backend | Node.js + Express.js |
| Database | PostgreSQL (primary data store) |
| Real-time | WebSockets (for live collaborative editing) |
| PDF Generation | Puppeteer + HTML → PDF |
| Authentication | Google OAuth 2.0 (team identity) |
| Storage | Google Drive API (permanent archive) |
| Email | Gmail API (OAuth per user) |
| Offline | Service Workers + PWA manifest |
| Version Control | Git + GitHub |

# Section 7: Success Criteria

## Phase 1 Success (Folder Organization)

1. All documents consolidated into 20-folder structure

2. 100% of files renamed to [Type] - [Description] - [Ref] - [YYYY-MM-DD] convention

3. Team sign-off: no missing documents, all retrieval tests pass

4. Permissions set: old folders locked, new folders editable by team roles

5. Backup verified: full copy of old structure archived in ARCHIVE folder

6. Training completed: team trained on new structure and naming

## Phase 2 Success (Web Application)

1. All 12 engines built, tested, and deployed independently

2. Fleet Dashboard matches current Sheet functionality (Gantt, colors, conflict detection)

3. Maintenance sync works: Maintenance Engine updates Fleet status in real-time

4. Full Process 1–3 workflow operational: quote → dispatch → confirmation → return → QC

5. PDF generation: all quote, invoice, DN, RN, MSRA PDFs match current templates exactly

6. Offline working: PWA functional; users can work in field without connectivity

7. Roles configured: Admin, Manager, SS Yard Supervisor, Operator roles with correct permissions per engine

8. Team trained: 100% adoption; team can operate all engines without escalation

# Section 8: Immediate Next Steps

1. Stakeholder review: Team reviews this Master Plan (48 hours)

2. Folder creation: Create 20-folder structure in Drive (Week 1, Day 1)

3. File migration: Copy and rename all existing documents (Week 1, Days 2–6)

4. Phase 1 cutover: Lock old folders, go-live with new structure (Week 2)

5. Phase 2 design: Calo designs first 3 engines (Flask/React stack, database schema) (Weeks 3–4)

6. Engine 1 build: Fleet Dashboard development begins (Week 5)

7. Continuous: Weekly sync with team, feedback loops, scope adjustments as needed

End of Document