Site Services — Centralization & Digital Transformation Master Plan

Al Laith Projects Services LLC

Site Services Department

Version 4.0 | March 2026

Table of Contents

- Executive Summary

- Operations Profile

- Current State

- Phase 1: Document Centralization

- Phase 2: Web Application

- Pricing Overview

- Cross-Hire Management

- End-to-End Job Flow

- CRM & Client Database

- Reporting & Analytics

- Team and Roles

- Technology Overview

- Risk Management

- Future Features

- Next Steps

1. Executive Summary

The Site Services department is transitioning from scattered document management and manual processes to a centralized folder system and modern web application. This transformation will reduce errors, accelerate operations, and create a single source of truth for all site service data.

What: Moving from scattered Google Drive folders and manual spreadsheets to organized 20-folder hierarchy and modern web platform.

Why: Eliminate errors, increase speed, achieve consistent documentation and reporting at scale (500+ assets, 50+ concurrent jobs).

Who: Calo (Lead), Ruby, Chantell, Yamili, Lumina, Janu — the Site Services team champions digitization.

How: Two phases: organize files first (manual, team-led), then build web app one module at a time with continuous feedback.

2. Operations Profile

Site Services operates at enterprise scale across a complex, fast-paced environment:

- 500+ tracked assets: FlexiLoos, Portaloos, Cabins, Buggies, Flatpacks, Messhalls, and more

- 50+ active jobs running concurrently across multiple clients

- Peak season: October–March (outdoor event season in UAE)

- 5–10 simultaneous app users (core team members)

- Field devices: Company Android phones and tablets used in yard and office

- After-hours coordination through WhatsApp group (informal, evolving to formal on-call in future)

- Internal-only deployment: Login-protected, no public URL

- Calo is stock control officer championing digitization within his division

3. Current State

Today, the Site Services department operates with distributed, uncoordinated systems:

- Documents scattered across 12+ Google Drive folders with no consistent naming or organization

- Manual processes: Season Stock sheet (primary source of asset locations), Water Delivery sheet, FlexiLoo Details, Maintenance tracking spreadsheets

- Google Apps Script automations handle calendar and conflict detection

- AppSheet QC app for quality checks; results stored as PDFs on Drive

- Manual creation of quotes, invoices, delivery notes, and return notes

- After-hours coordination via WhatsApp (informal)

This fragmented approach creates bottlenecks, increases error rates, and makes it difficult to access accurate, up-to-date information.

4. Phase 1: Document Centralization

Phase 1 establishes the foundation: a single, organized folder hierarchy in Google Drive managed by the team.

Goal

Migrate all existing documents (500–1000 files) into a clean 20-folder structure, serving as the central archive for all Site Services files. Manual migration done by the team during work hours.

20-Folder Hierarchy

| Folder Name | Purpose |
| --- | --- |
| 01 - Archive | Historical files no longer in active use |
| 02 - Quotes | All quotation documents, dated and filed by month |
| 03 - Invoices | Tax invoices, receipt copies, payment confirmations |
| 04 - Delivery Notes | Signed delivery notes, hand-over documents |
| 05 - Return Notes | Asset return documentation |
| 06 - Purchase Orders | POs to suppliers, vendor agreements |
| 07 - Maintenance Records | Equipment maintenance logs and schedules |
| 08 - Water Delivery | Water delivery logs by supplier and location |
| 09 - Workshop Stock | Spare parts inventory, consumables tracking |
| 10 - Catalog | Product PDFs, equipment specs, reference materials |
| 11 - Presentations | Generated slide decks for clients and internal reviews |
| 12 - MSRA & Compliance | Method statements, risk assessments, compliance docs |
| 13 - Client Records | Client contact info, site details, project history |
| 14 - Contracts & Agreements | Service agreements, NDAs, vendor contracts |
| 15 - Financial | Bank details, payment records, financial reports |
| 16 - HR & Team | Team member records, training docs, schedules |
| 17 - Equipment Register | Fleet inventory, asset tags, location tracking |
| 18 - Training Materials | Procedures, how-to guides, system documentation |
| 19 - Legal & Insurance | Insurance certificates, legal documents |
| 20 - Miscellaneous | Ad-hoc files that don&apos;t fit other categories |

Team Responsibilities

| Team Member | Role |
| --- | --- |
| Calo | Overall project lead, stock control officer, decision maker |
| Ruby | Inventory and equipment coordination, maintenance tracking |
| Chantell | Quote and invoice management, financial coordination |
| Yamili | Delivery operations and logistics coordination |
| Lumina | Water delivery and field operations |
| Janu | Workshop stock and maintenance records |
| New Hire (TBD) | Support across multiple areas as trained |

Phase 1 Action Steps

- Audit: Map all existing folders and files across Google Drive

- Design: Create the 20-folder structure layout

- Build: Create folders in Google Drive (permissions already configured)

- Migrate: Move files into appropriate folders — team-led manual migration

- Verify: Quality check — confirm all files are in correct locations

- Archive: Mark old folder structure as legacy

- Train: Brief team on the new system and file organization

- Sign-off: Get approval from Calo and team leads

5. Phase 2: Web Application

Phase 2 builds a modern web platform to automate and streamline key operational processes. The app is built one module at a time, tested with the team, and deployed incrementally.

Goal

Replace manual spreadsheet processes with a modern web application that handles quotes, delivery notes, invoices, client management, maintenance, and more.

Key Principles

- Modular: Each feature works independently — if one module has an issue, others are unaffected

- Additive: Google Drive remains the file archive; the web app complements, does not replace it

- Safe Transition: Original Season Stock sheet (primary asset location source) stays active during the build

- Offline-Ready: Works offline on tablets and phones for field teams; syncs automatically when reconnected

- Draft-First: All generated emails (quotes, invoices, confirmations) are created as drafts — never auto-sent

- AppSheet Integration: Displays QC logs from AppSheet on Fleet Dashboard

Module Overview

| Module Name | What It Does | Who Uses It |
| --- | --- | --- |
| Who Uses It | Fleet Dashboard | View all equipment, availability, real-time location, status, and AppSheet QC results |
| Ruby, field team | Client Database (CRM) | Company profiles, contacts, payment terms, client-specific rates, job history |
| Calo, Chantell, all team | Quote Engine | Create quotes with flexible pricing, supplementary quotes, availability check |
| Chantell, Calo | Purchase Order Engine | Create POs and invoices with VAT, configurable PO/Quote workflow, multi-currency |
| Chantell | Delivery Note Engine | Generate DNs with dual verification, status tracking |
| Yamili, field teams | Return Note Engine | Process returns with reconciliation against original DN, flag missing/damaged |
| All team members | Maintenance Engine | Track schedules with manual period input post-QC, maintenance history |
| Janu, Ruby | Water Delivery Engine | Log deliveries by supplier and job location |
| Lumina | Workshop Stock Engine | Manage spare parts and consumables inventory |
| Janu, team | Catalog Engine | Browse and search product PDFs, equipment specs |
| All team members | Presentation Engine | Template-based Google Slides auto-generation |
| Calo, Chantell | MSRA Engine | Auto-fill method statements and risk assessments from job data |
| Calo, compliance | Process Engine | Custom workflow automation with admin toggles |

6. Pricing Overview

The Quote Engine supports flexible, multi-layered pricing:

- Custom pricing per quote — no fixed rate card by default

- Central rate card: Daily, weekly, monthly, mob-demob rates (admin-managed)

- Client-specific overrides: Each client can have custom rates that override base rates

- Seasonal adjustments: Peak season (Q4/Q1) pricing may differ from off-season

- Mob-demob flexibility: Flat fee, distance-based, per-item, or negotiated per job

- Multi-currency: AED (default), SAR, USD by client

- VAT configuration: Per line item — some items exempt, some taxed

- Company bank account: Pulled from secure environment (not stored in database)

7. Cross-Hire Management

When equipment is unavailable, Site Services can rent from external partners, borrow from internal divisions, or redirect the client. The Quote Engine tracks cross-hire items:

- Supplier cost vs client charge: Visibility of margin on each cross-hired item

- Flagging: Cross-hire items clearly marked on quotes

- Fleet Dashboard: Cross-hire items flagged for visibility

8. End-to-End Job Flow

Jobs flow through three coordinated swim lanes: Hire Desk, Logistics, and Yard Team. The web app supports this workflow at each stage:

| Swim Lane | Key Steps | Web App Module |
| --- | --- | --- |
| Web App Module | Hire Desk | Contact client → Gather info → Check availability (or cross-hire) → Negotiate → Create quote → Get PO → Confirm → Check accreditation/HSE → Set as booked → Handle supplementary quotes → Receive return |
| Client DB, Quote Engine, PO Engine, Return Note Engine | Logistics/Yard | Plan vehicles → MSRA approval → Create delivery note → Confirm stock prepared → [At site] Confirm stock arrived → Verify against booking |
| Fleet Dashboard, MSRA Engine, Delivery Note Engine | Yard Team | Check condition → Confirm accessibility → Receive stock → Maintenance checks → Prepare and load |

Fleet Dashboard, Maintenance Engine, Delivery Note Engine

9. CRM & Client Database

The Client Database is a foundational module that powers accurate quoting, relationship management, and compliance tracking:

- Company profiles: Name, primary contact, multiple addresses, payment terms

- Client-specific rates: Custom pricing per client, automatically applied in quotes

- Job history: Link to all past quotes, delivery notes, and invoices

- Special requirements: HSE certifications needed, accreditation requirements

- Notes and communication log: Internal notes, client preferences, discussion history

10. Reporting & Analytics

Management can access key performance indicators and reports:

- Revenue per month/client: Understand seasonal and client-specific trends

- Asset utilization rates: How many assets are deployed, maintaining, or in stock

- Job profitability: Revenue minus costs (including cross-hire and transport)

- Cross-hire margin tracking: Profit visibility on cross-hired items

Company Stamp & Signatures

Official company stamp and authorized signatures are uploaded once and reused on all generated PDFs:

- Stamp: Official company logo and seal applied consistently to quotes, invoices, and delivery notes

- Signatures: Authorized signatory images reused across document types

11. Team and Roles

The Site Services team leads all phases. External technical support handles build work; the team provides requirements, feedback, and validation.

Role

Can Do

Calo (Lead)

Create/finalize quotes, create invoices, manage all modules, approve deployments, admin settings

Ruby

View and manage fleet, create maintenance records, approve maintenance periods

Chantell

Create/finalize quotes, create POs and invoices, client rate management

Yamili

Create delivery notes, update deployment status, view fleet availability

Lumina

Log water deliveries, view inventory, field operations

Janu

Manage workshop stock, create maintenance records, track maintenance history

New Hire (TBD)

Support across areas as trained and authorized

12. Technology Overview

The web application uses modern, industry-standard technologies:

How It Works

- Browser-Based: Works in any modern web browser (Chrome, Safari, Firefox, Edge) on desktop, tablet, and phone

- Cloud Database: Secure data storage with automatic daily backups

- Google Drive Integration: All PDFs and documents auto-filed to Drive with consistent naming

- Gmail Integration: Emails drafted in-app (user&apos;s own Gmail) — never auto-sent, always user-confirmed

- Offline-Capable: Works offline on tablets and phones; syncs when reconnected

- AppSheet Integration: QC logs from AppSheet displayed on Fleet Dashboard

Where Data Lives

- Active documents: Stored securely in cloud database

- File archive: All generated PDFs and documents stored in Google Drive

- Backups: Automatic daily backups ensure no data loss

IT Support Context

The company has basic IT support (3 people) who manage hardware and email. The Site Services app is self-managed by Calo and the team with external technical support for feature development. No custom app support from in-house IT.

Hosting & Infrastructure

- Web hosting: Vercel (fast, reliable global access)

- Database: Supabase (secure PostgreSQL with auto-backups)

- Google Cloud: Drive and Gmail integrations

No technical knowledge is required to use the system. All interactions are through simple, intuitive forms and dashboards.

13. Risk Management

Key risks and mitigation strategies:

| Risk | Mitigation |
| --- | --- |
| Team capacity — balancing daily operations with project work | Phased rollout; external technical support handles build work; team provides feedback and validation |
| Data migration errors — files corrupted or lost during transition | Parallel folders during transition; validation checklist; no deletion of originals |
| User adoption — team resistance to new system | Training before deployment; modular rollout (one module at a time); simplicity-first design |
| Technical issues affecting live operations | Extensive staging testing; rollback plan; continued use of original spreadsheets during transition |
| Scope creep — expanding requirements beyond roadmap | Fixed milestone approach; prioritized feature backlog; monthly scope reviews with Calo |

Change Management

- Stakeholder Communication: Weekly status updates with Calo and team leads

- Training: Hands-on session for each new module before production deployment

- Feedback Loop: Team provides input on usability and requirements after each deployment

- Documentation: Guides and FAQs created alongside each module

14. Future Features (Post-v1)

These capabilities are planned for future releases once v1 is stable and fully adopted:

- Certificate/accreditation tracking: Track employee and asset certifications with expiry alerts

- Arabic language support: Full UI and document translation for Arabic-speaking clients

- Accounting/ERP integration: Export financial data to company accounting system

- Formal after-hours on-call system: Structured shift coverage for 24/7 operation

15. Next Steps

- Immediate: Calo reviews and approves this master plan

- Week 1: Kick-off meeting with full Site Services team

- Week 1-2: Audit current Google Drive and begin folder design

- Week 2-3: Create 20-folder structure and begin manual migration

- Week 4-6: Complete Phase 1 migration and sign-off

- Week 7+: Begin Phase 2 — Fleet Dashboard (Milestone 1) development

This master plan is the foundation for a modern, efficient Site Services operation. Success depends on team collaboration, clear communication, and commitment to the phased approach.