Site Services — Project Milestones & Subtasks

Al Laith Projects Services LLC

Site Services Department

Version 1.0 | March 2026

# Operations Profile

The Site Services department operates at scale with integrated systems and strict quality control:

- 500+ tracked assets across all equipment categories

- 50+ active jobs running concurrently

- Peak season: Q4 + Q1 (October–March, outdoor event season in UAE)

- 5-10 simultaneous app users (core Site Services team)

- Devices: Company Android phones + tablets (yard and office use)

- After-hours coordination via WhatsApp group

- Internal-only deployment (login-protected, no public URL)

# Phase 1: Document Centralization (Milestone 0)

Goal: Establish a centralized, organized 20-folder hierarchy for all Site Services documents. Manual migration done by the team across all locations.

### Subtasks

- Manual migration of 500-1000 files (team-led by Calo, Ruby, Chantell, Yamili, Lumina, Janu)

- Organize into new 20-folder hierarchy across Google Drive

- No scripted migration — physical file movement during work hours

- Drive permissions already configured for hire desk team

- Verify all files in correct locations

- Archive old folder structure

- Team training on new folder system

- Sign-off from team leads

# Phase 2: Web Application (Milestones 1-13)

Goal: Build a modern web platform replacing manual spreadsheet processes. Each milestone represents one complete, self-contained engine. Sequential build order ensures stability before complexity.

## Milestone 1: Fleet Dashboard

Core asset visibility with real-time location tracking, availability calendar, and status management. Includes cross-hire flagging and AppSheet QC integration.

Flowchart Steps: Hire Desk (check availability), Logistics (plan vehicles), Yard Team (confirm condition)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 2: Quote Engine

Create and manage quotes with flexible pricing: rate card management, client-specific overrides, multi-currency (AED/SAR/USD), seasonal adjustments, VAT configuration per line item. Supports supplementary quotes linked to original job. PDF generation and Drive filing.

Flowchart Steps: Hire Desk (gather info, negotiate, quote creation)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 3: Client Database (CRM)

Foundational: company profiles, contacts, addresses, payment terms, past job history, client-specific rate cards, special requirements (HSE/accreditation), notes and comms log.

Flowchart Steps: Hire Desk (initial contact and ongoing client management)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 4: Purchase Order Engine

Create POs and invoices with configurable PO-first vs Quote-first workflow toggle. Automatic VAT calculation, company bank account management (from secure env), multi-currency support.

Flowchart Steps: Hire Desk (PO creation and confirmation)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 5: Delivery Note Engine

Generate delivery notes with dual verification: yard checks stock at loading, client signs at delivery. Dual-verification workflow with status tracking. Links to Fleet Dashboard for real-time deployment tracking.

Flowchart Steps: Logistics (delivery note creation, confirmation), Yard Team (verify stock at loading)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 6: Return Note Engine

Process asset returns with reconciliation. Client signs return note, yard independently checks against original DN. Flag missing/damaged items. Triggers QC assignment workflow.

Flowchart Steps: Hire Desk (receive return), Yard Team (verify returns against original DN)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 7: Maintenance Engine

Track maintenance schedules per asset with manual period input (post-QC inspection). Boolean completion flags, maintenance history, AppSheet QC integration.

Flowchart Steps: Yard Team (check condition, do maintenance checks)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 8: Water Delivery Engine

Log water deliveries by supplier and job location. Tracks consumption and supplier accountability.

Flowchart Steps: Field operations (log deliveries)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 9: Workshop Stock Engine

Track spare parts and consumables inventory. Monitors stock levels and reorder needs.

Flowchart Steps: Yard Team (inventory management)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 10: Catalog Engine

Upload and browse product PDFs. Creates searchable catalog of available products and materials.

Flowchart Steps: All team (product reference)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 11: Presentation Engine

Template-based Google Slides generation. User selects template, app creates copy and fills images/text. Auto-duplicates template pages if needed.

Flowchart Steps: Hire Desk (client presentations)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 12: MSRA Engine

Method statements and risk assessments. Auto-fills from job data (site, dates, personnel, location) with all fields editable. Admin toggle for MSRA requirement per job type.

Flowchart Steps: Logistics (MSRA approval)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

## Milestone 13: Process Engine

Custom workflow automation with admin-configurable toggles: PO-first vs Quote-first, MSRA requirements, manager approval gates. Per-client profile defaults + per-job override + global fallback.

Flowchart Steps: All team (workflow automation)

Subtasks:

- Research best practices and requirements

- Design UI/UX wireframes

- Implement database schema and tables

- Build frontend components (React + TypeScript)

- Build API endpoints (Node.js + Express)

- Test with real data from Season Stock

- Deploy to staging environment

- Team training and feedback

- Deploy to production

# Timeline Overview

Estimated weeks per milestone. Timeline is relative; adjust based on team velocity and priorities.

Milestone

Engine Name

Est. Weeks

0

Document Centralization

4-6

1

Fleet Dashboard

2-3

2

Quote Engine

2-3

3

Client Database (CRM)

2-3

4

Purchase Order Engine

3-4

5

Delivery Note Engine

3-4

6

Return Note Engine

3-4

7

Maintenance Engine

3-4

8

Water Delivery Engine

3-4

9

Workshop Stock Engine

3-4

10

Catalog Engine

3-4

11

Presentation Engine

3-4

12

MSRA Engine

3-4

13

Process Engine

3-4

| Milestone | Engine Name | Est. Weeks |
| --- | --- | --- |
| 0 | Document Centralization | 4-6 |
| 1 | Fleet Dashboard | 2-3 |
| 2 | Quote Engine | 2-3 |
| 3 | Client Database (CRM) | 2-3 |
| 4 | Purchase Order Engine | 3-4 |
| 5 | Delivery Note Engine | 3-4 |
| 6 | Return Note Engine | 3-4 |
| 7 | Maintenance Engine | 3-4 |
| 8 | Water Delivery Engine | 3-4 |
| 9 | Workshop Stock Engine | 3-4 |
| 10 | Catalog Engine | 3-4 |
| 11 | Presentation Engine | 3-4 |
| 12 | MSRA Engine | 3-4 |
| 13 | Process Engine | 3-4 |